|  |  |  |
| --- | --- | --- |
| ISSUES | ASSIGNEE | HOURS OF WORK |
| Research Spring | Anoek, Ioanna, Alessandra | 1 hour |
| Research Jersey | Rico |  |
| Basic GUI | Ioanna | 4 hours |
| Authentication | Alessandra | 2-3 hours |
| Research how to test HTTPS messages | Anoek | 1 hour |
|  |  |  |
|  |  |  |

SERVER SIDE

CLIENT SIDE

|  |  |  |
| --- | --- | --- |
| ISSUES | ASSIGNEE | HOURS OF WORK |
| Connection between client and server | Ioanna, Paula, Ryan | 1 week |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |

DATABASE

|  |  |  |
| --- | --- | --- |
| ISSUES | ASSIGNEE | HOURS OF WORK |
| DB check login credentials | Eliott |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |